|  | Start to Finish PM, Inc. |
| --- | --- |

# Course EPM, Exploring Project Management

2 days

## Course Description:

This seminar provides an introduction to Project Management and the core concepts and best practices used in this discipline.  During the course, project management “best practices” will be introduced, and put into context through various exercises, scenarios and case studies.  The course is designed as a practical workshop, and learning by doing is a key component.  As such, class participants will be asked to work on sample “projects” and be assigned deliverables to produce within a specified time frame.  After each exercise, a review will be conducted offering comments and suggestions for improvement.

## Attendee Profile:

Project Team Members, Project Leaders, Team Leaders, Project Managers, Line of Business Coordinators, Business Analysts and anyone who is responsible for the delivery of projects in a cross-functional environment is a candidate for this program.

## Course Goals:

- Develop a foundation in core project management concepts.

- Apply project management tools and techniques to managing real-world projects.

- Discover and apply proven project risk management processes.

- Develop a plan for managing project communications.

- Learn how to adapt your leadership style to match the development stage of the project team.

- Learn practical tips and ideas that can be applied in a team-based environment.

## Course Outline:

1.	Introduction

Session Overview

What is a Project?

Exercise – Project Success vs. Project Disappointments

Related Definitions

Where do projects come from?

Portfolio Management

Goals of Project Management

Exercise – Problems that could be solved using a Project Management approach

2.	The Project Management Framework

Role of the Project Manager

The Triple Constraint

How Do You Define Success?

What is Quality?

Product vs. Process Quality

Quality Planning

Sample Project  - Case Study

3.	Project Planning

Project Scope Statement

Exercise – Plan the scope for the team project

Work Breakdown Structure (WBS)

Product-oriented WBS

Process-oriented WBS

Steps for decomposing a project

Exercise – Create a WBS for the assigned section(s) of the Course Case Study

Developing the Schedule

Activity Lists

Exercise – Develop the Activity List

Project Schedule Network Diagram

Gantt Charts

Exercise – Schedule Development

4.	Project Risk Management

Project Risk

Risk Management – A Structured Approach

Identify Risks

Assessing Risk

Exercise – Risk Scenario

Risk Response Planning

Risk Monitoring

Risk Control

Issues and Issue Management

5.	Project Communication Management

Plan Communications

Communications Planning Table

Exercise – Communications Planning

Calculating Variance

Meeting Guidelines

Team Development

6.	Project Closure

Lessons Learned

Course Summary

Course Review