|  | Start to Finish PM, Inc. |
| --- | --- |

# Course FITPM, Foundations of Information Technology Project Management

3 days

## Course Description:

In today’s dynamically changing business environment projects are initiated under tighter budgetary, resource and time constraints than ever before. This seminar focuses on the core project management skills required to manage an Information Technology project and will provide the attendees with proven "real life" tools and techniques applied to an IT Project case study.

## Attendee Profile:

Information Systems Project Leaders, Team Leaders, Project Managers, Line of Business I.S. Coordinators, who are responsible for the delivery of projects in a cross-functional environment.

## Course Goals:

- Develop a foundation in core project management concepts.

- Apply core project management concepts to managing an information technology project.

- Discover and apply project management tools and techniques applicable to each phase of a System Development Life Cycle (SDLC).

## Course Outline:

Unit 1 – Introduction

Course Goals

Student Introductions

Class Objectives

Class Materials

Class Norms

Unit 2 – The Project Management Framework

Project, Program, Project Management, Portfolio Management

Challenges with IT projects

The Triple Constraint

The role of the Project Manager

Project Phases and Life Cycles

PMBOK® Guide Processes

Unit 3 – Concept Phase

Business Case for the project

Stakeholder Analysis

Project Initiation – Project Charter

Assumptions and constraints

Project Scope Statement

Rolling Wave Planning

Unit 4 – Analysis Phase

Planning Processes

Project Management Plan

Project Scope Management Plan

Requirements Analysis

Configuration Management

Work Breakdown Structure (WBS)

Unit 5 – Design Phase

Developing the schedule

Defining Project Activities

Activity Sequencing

Activity Duration and Resource Estimating

Estimating techniques

Critical Path Scheduling

Schedule Compression

Resource Leveling

Developing the Project Budget

Cost Reserves

Quality Planning

Communications Planning

Project Risk Management

Risk Identification, Assessment, Response Planning

Procurement Planning

Performance Measurement Baselines

“PMBOK” is a registered mark of the Project Management Institute, Inc.

Unit 6 – Build Phase

Project Execution

Information Distribution

Quality Assurance

Project Team Development

Unit 7 – Test Phase

Project Monitoring and Control

Performance Reporting

Quality Control

Risk Monitoring and Control

Issues Management

Change Control

Unit 8 – Deploy Phase

Gaining Customer Acceptance

Transitioning the deliverables

Project Documentation

Transitioning team members

Unit 9 – Project Closeout

Project Closing processes

Contract Closure

Administrative Closure

Lessons Learned

## Course Exercises:

This seminar uses the context of an IT project case study to allow the participant to practically apply the tools and techniques covered in the class.  Using this case study, the participants, working in teams, will work on the following exercises:

- Why are IT projects challenging?

- Why is there interest in project management?

- Choose an appropriate Life Cycle

- Using the PMBOK® Guide

- Perform a Stakeholder Analysis

- Create a Project Charter

- Create a Project Scope Statement

- Review a Project Scope Management Plan

- Perform Requirements Analysis and Prioritization

- Create a Work Breakdown Structure (WBS)

- Develop an Activity List

- Create a Project Schedule Network Diagram

- Estimate Activity Durations and Resources Required

- Develop the project schedule and identify the critical path

- Compress a project schedule

- Develop a high-level project budget

- Define Project and Product Quality

- Review a Project Quality Management Plan

- Create a Project Communications Management Plan

- Identify project risks

- Assess project risks previously identified

- Develop risk responses

- Determine variance from a project plan

- Make a recommendation for dealing with project variances

- Perform Change Control

- Perform Project Closeout