|  | Start to Finish PM, Inc. |
| --- | --- |

MS Project Fundamentals for Project Managers (2 Day)

- Project Management Concepts

  - PM Background and Need for Project Managers

  - The 5 PM Processes

    - Project Initiation

    - Project Planning

    - Project Plan Execution

    - Project Controlling Processes

    - Project Closure

  - Applying Project Management Concepts to MS Project

- MS Project Essentials

  - Getting Started With Microsoft Project

    - Exploring the Microsoft Project Window

    - Identifying the Toolbars

  - Working with Project Files

    - Open an Existing Project File

    - Entering Project Information

    - Changing Default Settings

  - Identify View Elements

    - Gantt Chart

    - Resource Sheet

- Creating a Project

  - Creating a New Project File

    - Schedule from Start Date or Finish Date

  - Defining Tasks

    - Identify Task Characteristics

    - Identify Methods for Determining and Entering Tasks

  - Entering Tasks and Durations

    - Moving and Copying Tasks

    - Inserting and Deleting Tasks

    - Entering a Task as a Milestone

- Creating the Schedule

## Organizing the Schedule

    - Creating Summary Tasks

      - Promoting Tasks

      - Demoting Tasks

    - Collapsing and Expanding Outlines

|  | Start to Finish PM, Inc. |
| --- | --- |

  - Creating the Schedule

    - Defining Task Dependencies

    - Linking and Unlinking Tasks

    - Modifying Task Dependencies

    - Creating Leads and Lags

    - Assigning Constraints

    - Identifying the Critical Path

- Assigning Project Resources

  - Defining Resource Needs

    - Creating a Resource List

      - Setting Maximum Units

    - Assigning Resources to Tasks

    - Removing Resources from Tasks

- Assigning Costs to Tasks and Resources

  - Entering Cost Information

    - Assigning Rates to Resources

    - Assigning Fixed Costs to Tasks

  - Viewing Project Costs

- Working With Calendars

  - Changing the Project Calendar

    - Setting Working and Non-Working Days

    - Changing the Work Week and Working Hours

  - Using Base Calendars

    - Creating a New Base Calendar

    - Assigning Base Calendars to Resources

  - Using Resource Calendars

- Fine-Tuning the Schedule

  - Viewing Resource Work Loads

    - Resource Allocation View

  - Leveling and Resolving Resource Conflicts

    - Resource Leveling

    - Change Number of Units

    - Add Overtime

    - Adjust Task Dependency

  - Saving a Baseline

|  | Start to Finish PM, Inc. |
| --- | --- |

- Tracking Project Progress

  - Track the Progress of Tasks

    - Entering Dates

    - Entering Percentages

  - Updating the Project Schedule

  - Rescheduling Tasks

  - Identifying Variance

    - Tracking Gantt Chart

    - Variance Table

- Filtering and Sorting

  - Applying Filters

  - Sorting Tasks and Resources

- Printing Project Information

  - Printing a Gantt Chart

  - Printing a Report

  - Controlling Print Output