|  | Start to Finish PM, Inc. |
| --- | --- |

# Project Cost Management

### Course Specifications

Course length: 2 days

### Course Description

The Cost Management course addresses the identification, elaboration, planning, and management of the project budget.  Including selected processes from the PMBOK® Guide’s Integration, Cost, Scope and Risk Knowledge Areas, this class addresses the development of a Project Cost Estimate, Project Budget, and the Project Budget Baseline. In addition, it addresses the preparation of a spending profile that supports variance analysis and corrective action using Earned Value Management. Using a combination of theory based lecture and hands on exercises, students are provided with an effective skill set for developing and controlling the project budget baseline.

Target Student:  Students enrolling in this course should be planning to lead a project (primary audience) or serve on a project team (secondary audience).

Prerequisites:  To ensure your success, we recommend you have some working knowledge or experience in working in a project environment, or have completed a foundations course in project management.

Delivery Method:  Instructor-led, group-paced, classroom-delivery learning model with structured minds-on and hands-on activities.

Benefits:  Students will learn how to use project cost management techniques to proactively plan, assess, monitor, control, document, and close out their cost management activities on a project successfully.

### Performance-Based Objectives

- Develop fluency in cost estimating methods

- Learn skills and tools allowing the development of a project cost estimate

- Discover how to develop and manage the Cost Baseline

- Learn tools to help the ongoing cost baseline management and control

- Discover the mechanics of Bottom‐up Estimating

- Discover the mechanics of Analogous Estimating

- Learn the mechanics of Parametric Estimating and “Cost Estimating Relationships”

- Learn how to read and analyze a project cost estimate

- Learn how to estimate the costs of a project over the project life cycle

- Discover how to prepare the budget/cost baseline

Receive a comprehensive introduction to cost variance analysis and cost control

“PMBOK” is a registered mark of the Project Management Institute, Inc.

### Course Content

Module 1 ‐ Introduction

• Course Description

• Course Prerequisites ‐ Suggested

• Course Goals

• Course Outline Per Day

• Course Documents

• Course Norms ‐ Students

• Course Norms ‐ Instructor

• Exercise: Introductions

• Exercise: Instructor Introduction

• Exercise: Student Expectations

• Exercise: Form Teams

• Module 1 ‐ Summary

Module 2 ‐ Project Management And Cost Management

• Types Of Work For All Organizations

• Compare Work

• Comparison Chart

• Research From Surveys

• Results Of A Project Culture

• PMBOK® And Project Management Terms

• PMBOK® Terms

• Paradigms Of Project Work

• Project Management Process Groups

• Overview Of Project Cost Management

• Project Cost Management In Planning

• During Planning ‐ Remember

• Exercise: Doe Case Study

• Module 2 ‐ Summary

Module 3 ‐ Project Cost Management Overview

• Some PMBOK® Guide And PM Terms

• Definition Of PCM

• Project Control Management

• Why Is This So Important?

• Defining PCM

• Includes

• Remember: Laws Of The Universe

• As The Project Manager, You Are:

• Project Cost Management Overview

• Where Is What Done?

• Estimating Costs

• Determine Budget

• Controlling Costs

• Estimates Evolve

• Practical Points

• More Practical Points

• The CMP Can Establish

• PCM

• Exercise: What Do You Do?

• Module 3 ‐ Summary

Module 4 ‐ Estimate Costs

• Some PMBOK® Guide And PM Terms

• Project Cost Management Overview

• Estimate Costs

• Estimate Costs: Inputs

• Estimate Costs: Tools And Techniques

• Exercise: Parametric Estimate

• Exercise: Analogous Estimate

• Estimate Costs: Outputs

• Estimating Errors

• Exercise: Those Errors

• Module 4 ‐ Summary

Module 5 ‐ Determine Budget

• Some PMBOK® Guide And PM Terms

• Project Cost Management Overview

• Determine Budget

• Determine Budget: Inputs

• Determine Budget: Tools & Techniques

• Cost Aggregation Chart

• Exercise: Case Study Budget

• Determine Budget: Outputs

• Module 5 ‐ Summary

Module 6 ‐ Control Costs

• Some PMBOK® Guide And PM Terms

• Project Cost Management Overview

• Control Costs

• Control Costs: Inputs

• Performance Information

• Control Costs: Tools & Techniques

• EVM Basic Definitions

• EVM Formulas For Cost

• EVM Formulas For Schedule

• The S‐Curve For Earned Value

• EVM Formulas To Forecast

• EVM Formula For To‐Complete Performance Index

• Control Costs: Outputs

• Walkthrough: 5‐Day Project's EVM

• Proof Reading Project EVM Numbers

• Exercise: Cast Study EVM

• Exercise: Projects

• Module 6 ‐ Summary

Module 7 ‐ Putting It All Together

• Some PMBOK® Guide And PM Terms

• Guideline And Tips For Estimating

• Sample Of Estimating Template

• WBS Dictionary Template

• Basic Flow For Plan Development

• Project Cost Management Overview

• What To Do?

• Working Toward Better Estimates

• How To Generate Better Estimates

• Bewares Of Estimating

• Affects On Estimates

• Detailed Budget Estimates

• Budget Negotiations

• Factors Dooming Estimates & Budgets

• Think About These For Resources

• Setting Goals

• Words Of Rudyard Kipling

• Practical Tips For Staying On Baseline

• Module 7 ‐ Summary

Module 8 ‐ Course Closeout

• Project Cost Management Overview ‐ Questions?

• Exercise: Take‐Aways

• Expectations

• Exercise: Complete Feedback Form

• Module 8 ‐ Summary