|  | Start to Finish PM, Inc. |
| --- | --- |

# Project Management Fundamentals

## SFPM100

### Course Specifications

Course length: 1 day – (1.5 days with Case Study exercises)
Software: none

### Course Description

Project Management Fundamentals covers the basics of project management. It provides the theory and core methodology you will need to manage projects or participate on project teams.

This course does not make use of any project management software application, but instead focuses on the conceptual underpinnings that students must know in order to use any project management software application effectively.

Target Student:  Students enrolling in this course should be planning to lead a project (primary audience) or serve on a project team (secondary audience).

Prerequisites:  To ensure your success, we recommend you have some working knowledge or experience in working in a project environment.

Delivery Method:  Instructor-led, group-paced, classroom-delivery learning model with structured minds-on and hands-on activities.

Benefits:  Students will learn how to use project management techniques to plan, organize, control, document, and close out their projects successfully and with minimum risk.

### Performance-Based Objectives

- Discuss the processes of Project Management and a project manager's role.

- Discuss how and why projects are undertaken and their value to the organization.

- List and discuss basic project success criteria and common reasons for project failure.

- Discuss techniques for identifying and defending a project’s scope.

- List and discuss elements of a Risk Management Plan.

- Discuss the process for planning Quality into the project’s results

- Discuss techniques for planning and sequencing project activities, including the Work Breakdown Structure and the Network Logic Diagram.

- Identify the Critical Path for completing a project on schedule.

- List and discuss the cost elements that should be included in a project budget.

- Discuss techniques for controlling for deviation from budgets and schedules.

- Discuss key elements of project management communications and reporting tools.

- Discuss key activities of project close-out.

### Course Content

- Introduction

  - What is a Project?

  - What is Project Management

  - PM Terms

- Initiating a Project

  - Why projects get started

  - The Project Manager

  - Stakeholders

  - The Project Charter

- Defining the Project’s Scope

  - The Triple Constraint

  - The Scope Statement

    - EXERCISE – Create a Scope Statement for the Case Study

- Determining the Project’s deliverables

  - The Work Breakdown Structure(WBS)

  - WBS techniques

    - EXERCISE – Create a Level 2 WBS for the Case Study

- Planning the project’s activities

  - Creating the Activity List

  - Sequencing activities

  - Estimating activity duration

    - EXERCISE – Create a list of activities, their durations and sequence for the Case Study

- Assigning Resources

  - Building the team

  - Using a Team Resource Assignment Matrix (RAM)

  - Resolving resource conflicts

    - EXERCISE – Assign resources to the Case Study Project

- Develop the project budget

  - Cost Estimating

  - Cost Budgeting

- Develop the Project Schedule

  - Network Diagrams

  - Gantt Charts

  - Staffing Management Plans

- Planning and Managing Quality

  - Cost of Quality

  - Product Quality vs. Process Quality

  - Quality Assurance

  - Quality Control

- Planning and Managing Risk

  - Risk Management Planning

  - Risk Identification

  - Risk Analysis

  - Risk Response Strategies

    - EXERCISE – Identify and Analyze Risk for the Case Study

- Executing and Controlling processes

  - Performance reporting

  - Change Control

- Closing out a project

  - Closure activities

  - Lessons Learned

    - EXERCISE – Lessons Learned for course